Assignment 2: Product backlog

Team: Reaper

Project Title: RadRoomates.com

## Members:

1. Donald Williams
2. Angel Galeana
3. Jerry Hanes
4. Vincent Davis

## Planning meetings:

|  |  |
| --- | --- |
| **Date** | **Participants** |
| 09/24/2017 5:00PM | Donald, Angel, Jerry, Vincent |
| 09/27/2017 6:00PM | Donald, Angel, Jerry, Vincent |

|  |  |
| --- | --- |
| **User Match Requests Not complete** | |
| As a user, I want to be able to send and accept a match request to another user of my choosing so that I may contact them later. | |
| Acceptance criteria:   1. User can click on another user’s profile, and click the “Match Request” button to send the request to another user 2. User can check requests sent to them from other users, and can either accept it, or decline it. 3. User will be notified when request is accepted | |
| Story source: Meeting on 09/24/2017 | |
| Estimate: 14 man hours | Priority: High |
|  |  |

|  |  |
| --- | --- |
| **Messaging Users Not complete** | |
| As a user, I want to be able to send a message to any user that I have matched with so we can communicate. | |
| Acceptance criteria:   1. Logged in user should be able to go through their “match list” and click the “message” button 2. The user that was sent the message should be able to see the message 3. The user retrieving the message should be able to reply to the message received | |
| Story source: Meeting on 09/24/2017 | |
| Estimate: 10 man hours of work | Priority: High |
|  |  |

|  |  |
| --- | --- |
| **Deleting a user profile Not complete** | |
| As a user, I want to be able to delete my profile at any time if I do not want it anymore. | |
| Acceptance criteria:   1. Logged in user should be able to click “delete profile” button 2. User will be asked to enter password before the profile is deleted 3. Profile will erased from all data | |
| Story source: Meeting on 09/24/2017 | |
| Estimate: 6 man hours | Priority: Medium |
|  |  |

|  |  |
| --- | --- |
| **Compatible Users List Not complete** | |
| As a user, I want to be able to view a list of users that have the same interests as me. | |
| Acceptance criteria:   1. Logged in user can click a link to go to a page that will display other users like themselves 2. User can filter out what they are looking for on said page | |
| Story source: Meeting on 09/24/2017 | |
| Estimate: 12 man hours of work | Priority: High |
|  |  |

|  |  |
| --- | --- |
| **User Locations Not complete** | |
| As a user, I want to be able to mark my location, so that other users can know where I plan to live and where I am looking for a roommate | |
| Acceptance criteria:   1. User should be able to mark their locations on a map 2. Other users should see other users all over the map 3. Users should be able to remove themselves from the map also | |
| Story source: Meeting on 09/24/2017 | |
| Estimate: 14 man hours | Priority: High |
|  |  |

|  |  |
| --- | --- |
| **Creating a User Profile Completed** | |
| As a user, I want to create a profile and be able to log in so they can use the website. | |
| Acceptance criteria:   1. User is logged in upon verification of correct username and password. 2. Successful login takes the user to the dashboard. 3. Appropriate message is shown upon failed login attempt. | |
| Story source: Meeting on 09/24/2017 | |
| Estimate: 8 man hours | Priority: High |
|  |  |

|  |  |
| --- | --- |
| **Updating User Profile Completed** | |
| As a user, I want to update any info about myself on my profile at any time so my information can be up to date. | |
| Acceptance criteria:   1. Logged in user can update allowed info on their profile 2. Will be prompted to make sure that the wanted updates are correct 3. Appropriate message confirms changes, info is changed until further changes are made | |
| Story source: Meeting on 09/24/2017 | |
| Estimate: 6 man hours | Priority: Medium |
|  |  |